Гуманитарный  проект:  инклюзивная площадка «Луначарский бриз»

| 1.Наименование проекта: инклюзивная площадка «Луначарский бриз» |  |
| --- | --- |
| 2. Срок реализации проекта: 12 месяцев |  |
| 3. Организация-заявитель, предлагающая проект: Государственное учреждение «Луначарский социальный пансионат «Семейный уют» д.Луначарское, Верхнедвинского района, Витебской области |  |
| 4. Цель проекта: Создание инклюзивной экологически ориентированной среды ментального отдыха на базе ГУ «Луначарский социальный пансионат «Семейный уют», включающей современную площадку для ловли рыбы на берегу Западной Двины и комфортную зону отдыха на территории пансионата. |  |
| 5. Задачи, планируемые к выполнению в рамках реализации проекта: - разработать модель площадки и составить техническое задание; - разработать модель пути следования к инклюзивной площадке «Луначарский бриз»; - приобрести оборудование для обустройства инклюзивной площадки для ловли рыбы; - приобрести оборудование для обустройства комфортной зоны отдыха; - организовать монтаж всех элементов инклюзивной площадки «Луначарский бриз» |  |
| 6. Целевая группа: проживающие ГУ «Луначарский социальный пансионат «Семейный уют», в том числе пожилые граждане, люди с инвалидностью, инвалиды-колясочники (430 человек). |  |
| 7. Краткое описание мероприятий в рамках проекта: 1. проектирование площадки, отвечающей всем требованиям безопасности и доступности людей с ОВЗ; 2. обустройство комфортабельной зоны отдыха с удобной мебелью, навесами; 3. разработка комплекса мер по обеспечению безопасности и доступности всех элементов площадки; 4. проведение цикла информационно-просветительских мероприятий для вовлечения разных целевых групп; 5. мониторинг использования площадки «Луначарский бриз» и оценка эффективности реализуемых мероприятий. |  |
| 8. Общий объем финансирования (в долларах США): 24850 |  |
| Источник финансирования | Объем финансирования (в долларах США) |
| Средства донора | 22365 |
| Софинансирование | 2485 |
| 9. Место реализации проекта (область/район, город): Республика Беларусь, Витебская область, Верхнедвинский район, д.Луначарское |  |
| 10. Контактное лицо: инициалы, фамилия, должность, телефон, адрес электронной почты - Заместитель директора Козик Владимир Сергеевич, 80215168402 lunacharskiy.di@vitkomtrud.gov.by |  |

Humanitarian project: inclusive platform "Lunacharsky Breeze"

| 1. Project name: inclusive playground "Lunacharsky Briz" |  |
| --- | --- |
| 2. Project implementation period: 12 months |  |
| 3The applicant organization proposing the project: State institution "Lunacharsky social boarding house "Family comfort" village Lunacharskoye, Verkhnedvinsky district, Vitebsk region |  |
| 4. Project objective: Creation of an inclusive, ecologically oriented environment for mental recreation on the basis of the State Institution “Lunacharsky Social Boarding House “Family Comfort”, including a modern fishing area on the bank of the Western Dvina and a comfortable recreation area on the territory of the boarding house. |  |
| 5. Tasks planned for implementation within the framework of the project: 1) develop a model of the site and draw up a technical assignment; 2) develop a model of the route to the inclusive site "Lunacharsky Briz"; 3) purchase equipment for the arrangement of an inclusive site for fishing; 4) purchase equipment for the arrangement of a comfortable recreation area; 5) organize the installation of all elements of the inclusive site "Lunacharsky Briz" |  |
| 6. Target group: residents of the State Institution "Lunacharsky Social Boarding House "Family Comfort", including senior citizens, people with disabilities, wheelchair users (430 people). |  |
| 7. Brief description of the project activities: 1. designing a site that meets all safety and accessibility requirements for people with disabilities; 2. arranging a comfortable recreation area with comfortable furniture and awnings; 3. developing a set of measures to ensure the safety and accessibility of all elements of the site; 4. conducting a series of information and educational events to involve different target groups; 5. monitoring the use of the Lunacharsky Briz site and assessing the effectiveness of the measures being implemented. |  |
| 8. Total funding (US$):24850 |  |
| Source of funding | Funding Amount (US Dollars) |
| Donor funds | 22365 |
| Co-financing | 2485 |
| 9. Project implementation location (region/district, city): Republic of Belarus, Vitebsk region, Verkhnedvinsky district, Lunacharskoye village |  |
| 10. Contact person: initials, last name, position, phone, email - Deputy Director Vladimir Sergeevich Kozik,80215168402 lunacharskiy.di@vitkomtrud.gov.by |  |